Project timeline

Wednesday 7/24
Plan
Create Models WIP
Set up user registration
Set up profile creation and editing

Thursday 7/25
Work on logic for determining beer matches based on user profile

Friday 7/26
Work on visualization of matches

Saturday 7/27
Work on visualization of matches

Sunday 7/28
Implement ability to click on a match
-View brewery with address and map displaying location

Monday 7/29
Work on view for user box options
-Two packages that use match algorithm, initiate stripe payment when selecting one

Tuesday 7/30
Work on views for beer and brewery catalogs where users can add what they choose to profile

Wednesday 7/31
Apply a new bootstrap theme
Clean up views

Thursday 8/1

Friday 8/2

Saturday 8/3

Sunday 8/4

Monday 8/5

Tuesday 8/6